TODAYS SCHEDULE

- RESEARCH APP IDEAS – DONE: FREELANCER MARKETPLACE
- WHAT DOES A BASIC IMPLEMENTATION LOOK LIKE – DESCRIPTION AI
- DRAW ON PAPER
- WHAT SHOULD AN ARCHITECTURAL DOCUMENT PRE DEVELEPOMENT CONTAIN

- GO THROUGH COMMITS AND DESIGN A STEP BY STEP GUIDE 16 + 16 + 16

- LIST THE ANGULAR COMPONENTS THE APPLICATION WOULD CONSIST OF
- LIST THE .NET COMPONENTS THE APPLICATION WOULD CONSIST OF
- CREATE AN OUTLINE OF DEVELOPMENT INCLUDING FILES TO BE DEVELOPED FUNCTIONS AND SUCH TO BE DEVELOPED BUT NOT IN EXCRUCIATING DETAIL

- HOW TO SCAFFOLD BASIC .NET AND BASIC ANGULAR (REFER TO UDEMY VIDEOS) WILL USE .NET 8 AND ANGULAR 18

✅ Freelancer Marketplace App – Basic Functionality Description
The application consists of the following components:
- Angular 18 Client
- .NET 8 API
- SQLite Database (or can be upgraded to another DB later)
The app provides registration and login using .NET Identity (basic implementation). Users can register either as Clients or Freelancers, with the option for Admins to manage users and content.
💻 Freelancer functionality:
- Personal profile they can edit (skills, bio, hourly rate, portfolio links, etc.)
- Profile photo upload (pending admin approval; can set a main photo)
- Manage portfolio: upload sample work (images, files, links) with admin approval
- Browse projects: see a list of available projects posted by clients, filterable by category, budget, and deadline
- Bid on projects: submit proposals with bid amount, time estimate, and proposal message
- Messaging system (SignalR): real-time chat with clients, with seen/unseen markers, time stamps, and auto-scroll to latest message
🧑‍💼 Client functionality:
- Personal profile they can edit (company info, contact details, etc.)
- Post projects: create and edit project listings (title, description, category, budget range, deadline)
- Review freelancer proposals: see bids received, compare freelancers, accept/reject proposals
- Messaging system (SignalR): real-time chat with freelancers
- Manage contracts: after accepting a proposal, monitor ongoing jobs (basic status updates)
📑 Common functionality:
- Nav bar with links to:
  - Project feed (for freelancers) / My projects (for clients)
  - Messaging section (latest chats, organized by user)
  - Profile management
  - Logout
🛠 Admin functionality:
- User management panel: list of all users (assign or change roles: Admin / Client / Freelancer)
- Photo + portfolio moderation panel: approve/reject profile photos and portfolio items
- Project moderation panel: optional — approve/reject projects if you want moderation before projects go live

👉 Extra ideas you could add later:
- Ratings & reviews for completed jobs
- Escrow or payment tracking (mocked, or with Stripe/PayPal integration)
- Categories/tags for projects and skills
- Sorting projects by newest / budget / deadline

## ✅ Main Components / Modules
Let’s map out the Angular front-end + .NET API core components that form the app’s structure.
### 🎨 Angular App Components
Module	Purpose
auth	Registration, login, logout, JWT handling
nav	Navigation bar (links to projects feed, messages, profile, etc.)
profile	User profile editing (both client & freelancer, with dynamic fields)
projects	Project list, project detail, project posting (for clients), bidding (for freelancers)
bids	Bid form, bid listing under projects
messages	Real-time chat, inbox view, chat threads
admin	Admin panel for user management, photo moderation, portfolio moderation, project moderation (if added)
shared	Reusable components: buttons, forms, modals, pipes, directives
core	Services (auth service, user service, project service, messaging service, admin service), interceptors, guards

### ⚙️ .NET API Controllers
Controller	Purpose
AccountController	Auth endpoints (login, register, role management)
UsersController	CRUD for profiles, including photo and portfolio management
ProjectsController	CRUD for project postings
BidsController	CRUD for bids
MessagesController	SignalR hub + messaging endpoints
AdminController	User role assignments, photo/portfolio moderation, optional project moderation

### 🗂 Suggested Folder Structure
Here’s a clean folder structure that scales well:
css
CopyEdit
ClientApp/
 ├── src/
 │ ├── app/
 │ │ ├── auth/
 │ │ ├── nav/
 │ │ ├── profile/
 │ │ ├── projects/
 │ │ ├── bids/
 │ │ ├── messages/
 │ │ ├── admin/
 │ │ ├── shared/
 │ │ └── core/
 │ ├── assets/
 │ ├── environments/
 │ └── index.html etc.

API/
 ├── Controllers/
 │ ├── AccountController.cs
 │ ├── UsersController.cs
 │ ├── ProjectsController.cs
 │ ├── BidsController.cs
 │ ├── MessagesController.cs
 │ └── AdminController.cs
 ├── Entities/
 │ ├── AppUser.cs
 │ ├── Project.cs
 │ ├── Bid.cs
 │ ├── Message.cs
 │ ├── Photo.cs
 │ └── PortfolioItem.cs
 ├── Data/
 ├── Interfaces/
 ├── Repositories/
 ├── SignalR/
 └── Program.cs, Startup.cs etc.

## 🛠 Step-by-Step Task Breakdown
## 🔁 Updated & Refined Freelancer App Development Phases
Based on:
- Your wireframes (clear UI-driven workflow)
- Your commit map (realistic development progression)
Here’s a more granular and wireframe-aligned roadmap, broken into 8 main phases with sub-steps:

### ⚙️ Phase 1 – Project Setup & Auth Scaffolding
Wireframes: 00, 01
Substep	Tasks
1.1	Set up Angular + .NET 8 backend + SQLite
1.2	Configure JWT + role-based auth (Client/Freelancer/Admin)
1.3	Implement register, login, logout
1.4	Add landing page with nav bar (Login/Register logic)

### 👤 Phase 2 – Role-Based Profiles
Wireframes: 02, 03, 10, 11
Substep	Tasks
2.1	Build FreelancerProfile and ClientProfile components (with nav bar)
2.2	Build backend support for AppUser extensions (e.g. hourly rate, company name)
2.3	Implement profile photo upload via Cloudinary
2.4	Implement profile editing UI + API

### 🧰 Phase 3 – Portfolio (Freelancer) & Project (Client) Management
Wireframes: 04, 12
Substep	Tasks
3.1	Add support for PortfolioItem (Freelancer)
3.2	Add support for Project (Client)
3.3	Build components: FreelancerPortfolioEditor, ClientProjectEditor
3.4	Enable image upload, description save, project list UI
3.5	Admin photo/portfolio moderation

### 🔎 Phase 4 – Browsing & Submitting Proposals
Wireframes: 05, 06, 13
Substep	Tasks
4.1	Build BrowseProjectsComponent with filters/sorting
4.2	Create Proposal entity
4.3	Implement SubmitProposalComponent (freelancer)
4.4	Build ProposalInboxComponent (client view with Accept/Reject buttons)

### 📁 Phase 5 – Active Projects View
Wireframes: 07, 14
Substep	Tasks
5.1	Define ActiveProject concept (post-proposal acceptance)
5.2	Show accepted projects per role (freelancer/client)
5.3	Build ActiveProjectsComponent (2-column display layout)

### 💬 Phase 6 – Messaging (with SignalR)
Wireframes: 08, 09, 15, 16
Substep	Tasks
6.1	Build SignalR MessageHub, backend messaging entities & endpoints
6.2	Implement message threads, last message preview
6.3	Build MessagingComponent, ChatComponent for each user role
6.4	Add features: read receipts, timestamps, scroll to latest message

### 🛡 Phase 7 – Admin Panel
Substep	Tasks
7.1	Role assignment UI (AdminComponent)
7.2	Approve/reject profile photos, portfolio images
7.3	(Optional) Project moderation UI

### ✨ Phase 8 – Polish & Optimize
Substep	Tasks
8.1	Responsive UI adjustments
8.2	Final error handling, interceptors, guards
8.3	Optimize SignalR connections and presence tracking (optional)
8.4	Add confirmation modals, final styling and testing

## ✅ Wireframe-by-Wireframe Coverage
Wireframe	Description	Covered in Phases?
00	Landing page with login + register in nav bar	✅ Phase 1.4
01	Registration form screen	✅ Phase 2
02	Freelancer profile screen with portfolio grid	✅ Phase 2.1 + 3.1
03	Freelancer profile editor (photo + description)	✅ Phase 2.3
04	Portfolio project editor (upload, edit, delete)	✅ Phase 3.3
05	Browse projects + filters + submit proposal	✅ Phase 4.1 + 4.3
06	Proposal editor screen	✅ Phase 4.3
07	Active projects (freelancer) with messaging button	✅ Phase 5.2 + Phase 6.1
08	Freelancer message inbox	✅ Phase 6.2
09	Freelancer chat screen	✅ Phase 6.3
10	Client profile with project listings	✅ Phase 2.1 + 3.2
11	Client profile editor	✅ Phase 2.3
12	Client project editor	✅ Phase 3.3
13	Proposal inbox with accept/reject buttons	✅ Phase 4.4
14	Active projects (client)	✅ Phase 5.2
15	Client message inbox	✅ Phase 6.2
16	Client chat screen	✅ Phase 6.3

✅ Additional Wireframe-Implied Features Covered
Feature	Where It Appears	Covered?
Role-specific nav bars (Client vs Freelancer)	02 & 10+	✅ Phase 2.1
Conditional rendering based on roles	all	✅ Angular routing + nav handling in Phase 2
Proposal acceptance = project becomes active	07 & 14	✅ Phase 5.1
Messaging by project	08–09 & 15–16	✅ Phase 6.3
Profile photo, project photo upload	many	✅ Phase 2.3 + 3.3
Project photo/description approval (admin logic)	implied	✅ Phase 7

## 📌 Commit Map Template (Columns)
| Commit Hash | Commit Message | Files Touched | Methods / Classes Introduced or Modified | Functionality Added / Changed | Notes |

### ✉️ Column Descriptions
Column	What to record
Commit Hash	Short hash (e.g. d4e5f6)
Commit Message	Message from git log --oneline
Files Touched	List key files changed (e.g. account.controller.cs, login.component.ts, auth.service.ts)
Methods / Classes Introduced or Modified	Names of significant methods, properties, classes added or modified (e.g. LoginAsync(), AuthService.Login(), SignalRHub)
Functionality Added / Changed	High-level description of the feature or step (e.g. Added login + register functionality, Initial SignalR setup for messaging)
Notes	Any other remarks you want — e.g. Cloudinary integration begins, Bug fix, Refactor

## ✅ Development Phases with Referenced Dating App Commits
Phase	Substep Description	Reference Commit Hashes (Dating App)
Phase 1 – Project Setup & Auth	Angular/.NET setup, JWT, roles, nav	0fd2da6, 16c6957, 119a004, fbfcf7b, c124468
Phase 2 – Role-Based Profiles	Freelancer & Client profile views, editing, photo upload	3a7123c, e5e8a94, d7472b9, 92e82dc
Phase 3 – Portfolio / Project Management	Upload & edit freelancer portfolio / client projects	d7472b9, e5e8a94, 5a42c4d, 46e74c8
Phase 4 – Browsing & Proposals	View projects, submit/accept/reject proposals	b8fbf1d, 9f01850, 45e79c1, 46db82e, 54eb82f
Phase 5 – Active Projects View	Lists of accepted projects by role	46db82e, 54eb82f, a750a07
Phase 6 – Messaging (SignalR)	Real-time messaging, inbox, threads, notifications	c10e521, c367514, 78b19e0, 521106f
Phase 7 – Admin Panel	Approve photos, portfolio, project postings	5a42c4d, c124468, df28025
Phase 8 – Final Polish & Error Handling	Loading indicators, guards, interceptors	caf64e0, c0463c2, 81e2d79, 53787ec, 3542e4f