TODAYS SCHEDULE

- RESEARCH APP IDEAS – DONE: FREELANCER MARKETPLACE
- WHAT DOES A BASIC IMPLEMENTATION LOOK LIKE – DESCRIPTION AI
- DRAW ON PAPER
- WHAT SHOULD AN ARCHITECTURAL DOCUMENT PRE DEVELEPOMENT CONTAIN

- GO THROUGH COMMITS AND DESIGN A STEP BY STEP GUIDE 16 + 16 + 16

- LIST THE ANGULAR COMPONENTS THE APPLICATION WOULD CONSIST OF
- LIST THE .NET COMPONENTS THE APPLICATION WOULD CONSIST OF
- CREATE AN OUTLINE OF DEVELOPMENT INCLUDING FILES TO BE DEVELOPED FUNCTIONS AND SUCH TO BE DEVELOPED BUT NOT IN EXCRUCIATING DETAIL

- HOW TO SCAFFOLD BASIC .NET AND BASIC ANGULAR (REFER TO UDEMY VIDEOS) WILL USE .NET 8 AND ANGULAR 18

✅ Freelancer Marketplace App – Basic Functionality Description
The application consists of the following components:
- Angular 18 Client
- .NET 8 API
- SQLite Database (or can be upgraded to another DB later)
The app provides registration and login using .NET Identity (basic implementation). Users can register either as Clients or Freelancers, with the option for Admins to manage users and content.
💻 Freelancer functionality:
- Personal profile they can edit (skills, bio, hourly rate, portfolio links, etc.)
- Profile photo upload (pending admin approval; can set a main photo)
- Manage portfolio: upload sample work (images, files, links) with admin approval
- Browse projects: see a list of available projects posted by clients, filterable by category, budget, and deadline
- Bid on projects: submit proposals with bid amount, time estimate, and proposal message
- Messaging system (SignalR): real-time chat with clients, with seen/unseen markers, time stamps, and auto-scroll to latest message
🧑‍💼 Client functionality:
- Personal profile they can edit (company info, contact details, etc.)
- Post projects: create and edit project listings (title, description, category, budget range, deadline)
- Review freelancer proposals: see bids received, compare freelancers, accept/reject proposals
- Messaging system (SignalR): real-time chat with freelancers
- Manage contracts: after accepting a proposal, monitor ongoing jobs (basic status updates)
📑 Common functionality:
- Nav bar with links to:
  - Project feed (for freelancers) / My projects (for clients)
  - Messaging section (latest chats, organized by user)
  - Profile management
  - Logout
🛠 Admin functionality:
- User management panel: list of all users (assign or change roles: Admin / Client / Freelancer)
- Photo + portfolio moderation panel: approve/reject profile photos and portfolio items
- Project moderation panel: optional — approve/reject projects if you want moderation before projects go live

👉 Extra ideas you could add later:
- Ratings & reviews for completed jobs
- Escrow or payment tracking (mocked, or with Stripe/PayPal integration)
- Categories/tags for projects and skills
- Sorting projects by newest / budget / deadline

## ✅ Main Components / Modules
Let’s map out the Angular front-end + .NET API core components that form the app’s structure.
### 🎨 Angular App Components
Module	Purpose
auth	Registration, login, logout, JWT handling
nav	Navigation bar (links to projects feed, messages, profile, etc.)
profile	User profile editing (both client & freelancer, with dynamic fields)
projects	Project list, project detail, project posting (for clients), bidding (for freelancers)
bids	Bid form, bid listing under projects
messages	Real-time chat, inbox view, chat threads
admin	Admin panel for user management, photo moderation, portfolio moderation, project moderation (if added)
shared	Reusable components: buttons, forms, modals, pipes, directives
core	Services (auth service, user service, project service, messaging service, admin service), interceptors, guards

### ⚙️ .NET API Controllers
Controller	Purpose
AccountController	Auth endpoints (login, register, role management)
UsersController	CRUD for profiles, including photo and portfolio management
ProjectsController	CRUD for project postings
BidsController	CRUD for bids
MessagesController	SignalR hub + messaging endpoints
AdminController	User role assignments, photo/portfolio moderation, optional project moderation

### 🗂 Suggested Folder Structure
Here’s a clean folder structure that scales well:
css
CopyEdit
ClientApp/
 ├── src/
 │ ├── app/
 │ │ ├── auth/
 │ │ ├── nav/
 │ │ ├── profile/
 │ │ ├── projects/
 │ │ ├── bids/
 │ │ ├── messages/
 │ │ ├── admin/
 │ │ ├── shared/
 │ │ └── core/
 │ ├── assets/
 │ ├── environments/
 │ └── index.html etc.

API/
 ├── Controllers/
 │ ├── AccountController.cs
 │ ├── UsersController.cs
 │ ├── ProjectsController.cs
 │ ├── BidsController.cs
 │ ├── MessagesController.cs
 │ └── AdminController.cs
 ├── Entities/
 │ ├── AppUser.cs
 │ ├── Project.cs
 │ ├── Bid.cs
 │ ├── Message.cs
 │ ├── Photo.cs
 │ └── PortfolioItem.cs
 ├── Data/
 ├── Interfaces/
 ├── Repositories/
 ├── SignalR/
 └── Program.cs, Startup.cs etc.

## 🛠 Step-by-Step Task Breakdown
## 🚀 Refined Development Phases for Freelancer Marketplace App
Remember to research how to Autosave on Angular and .NET (probably a VS Code Setting) and how to set up dotnet watch, and how set up git with the right repo

Here’s a revised phase plan that better mirrors your real-world experience building the dating app — minimizing complexity at each step and building incrementally.

### ⚙️ Phase 1 – Setup & Core Infrastructure
✅ Inspired by commits: 0fd2da6, b59409e, 16c6957, fe59003, 119a004, fbfcf7b
- Set up Angular + .NET skeleton
- .NET Identity + roles: Admin, Client, Freelancer
- JWT token generation + role claims
- CORS, HTTPS, API error handling, extension methods
- Basic Angular app structure + nav bar + routing

### 👤 Phase 2 – Auth & User Profiles
✅ Inspired by commits: 1c7d982, caf64e0, 53787ec, 6db9290, 2811280, c124468
- Registration/login forms (Angular reactive forms with validation)
- Role-based registration (Client / Freelancer)
- Profile entity setup + API (AppUser equivalent)
- Profile edit forms: name, bio, skills, hourly rate (Freelancer); company info (Client)
- Upload profile photo (Cloudinary integration)
- Admin photo approval

### 📄 Phase 3 – Project Posting & Browsing
✅ Inspired by commits: dcf7194, 3b11556, f54b38f, 46e74c8, b8fbf1d
- Project entity + repository
- Client: Create / edit / delete projects
- Freelancer: Browse, filter (category, budget, deadline), sort
- Pagination (API + client)

### 💬 Phase 4 – Bidding
✅ Inspired by commits: 9f01850 (Likes logic gives similar structure for Bids)
- Bid entity + repository
- Freelancers: Submit bids
- Clients: View, accept, reject bids

### 💌 Phase 5 – Messaging
✅ Inspired by commits: 46db82e, a750a07, 54eb82f, c10e521, c367514, 78b19e0
- SignalR hub + real-time chat
- Inbox + thread views
- Seen/unseen, timestamps, notify on new message
- Auto-scroll to latest

### 🛡 Phase 6 – Admin
✅ Inspired by commits: c124468, df28025, 5a42c4d
- Admin panel:
  - Assign/revoke roles
  - Approve/reject profile photos
  - Approve/reject portfolio items
  - (Optional) Project moderation

### ✨ Phase 7 – Cleanup & Polish
✅ Handle:
- UTC date formats
- Presence indicators (optional)
- Sorting / filter memory (like your filter caching in the dating app)
- Final UI cleanup, modals, confirmation dialogs

## 💡 Key Adjustments from Original Plan
✅ We separate bidding as its own clean phase (since it’s conceptually like "Likes" but has richer data)
✅ We bake in role-based registration + profile editing early
✅ We delay messaging until after project/bid flow is stable
✅ We can optionally skip project moderation unless you want it

## ⚡ Next Steps
👉 This refined plan reflects your real-world dev sequence — it should feel familiar and smooth to implement.
👉 While you review your commit map, you’ll spot reusable patterns for:
- SignalR setup
- Cloudinary integration
- Pagination/filtering
- Role management

## 📌 Commit Map Template (Columns)
| Commit Hash | Commit Message | Files Touched | Methods / Classes Introduced or Modified | Functionality Added / Changed | Notes |

### ✉️ Column Descriptions
Column	What to record
Commit Hash	Short hash (e.g. d4e5f6)
Commit Message	Message from git log --oneline
Files Touched	List key files changed (e.g. account.controller.cs, login.component.ts, auth.service.ts)
Methods / Classes Introduced or Modified	Names of significant methods, properties, classes added or modified (e.g. LoginAsync(), AuthService.Login(), SignalRHub)
Functionality Added / Changed	High-level description of the feature or step (e.g. Added login + register functionality, Initial SignalR setup for messaging)
Notes	Any other remarks you want — e.g. Cloudinary integration begins, Bug fix, Refactor